## Slide 2: Proof of Concept and Prototype Micro-Frontend
Architecture

## Slide 3: Plan
[OK] Get context of PoC.
[OK] Build a team.
[OK] Get requirements.
[Run] Set up on WOM.
[Run] Implementation.

## Slide 4: Context (Labs)

## Slide 5: Plan
[OK] Get context of PoC.
[OK] Build a team.
  Front Developers : Nestor B., Andres M+1.
  Leader Cell’s : Mario G., Rodrigo P.
  Architects : Hans S., Cesar O.
[OK] Get requirements.
[Run] Set up on WOM.
[Run] Implementation.

## Slide 6: Requirements of POC
Component reuse
Use by iframe, web y application container.
Security Authorization/ Authenticate (Public, Customer and Collaborator).
Development velocity.
Selected Functionality
Check Availability for Fiber Public (Factibilidad Fibra)

## Slide 7: Plan
[OK] Get context of PoC.
[OK] Build a team.
  Front Developers : Nestor B., Andres.
  Leader Cell’s : Mario G., Rodrigo P.
  Architects : Hans S., Cesar O.
[OK] Get requirements.
[Run] Set up on WOM.
[Run] Implementation.

## Slide 8: Set up WOM
  [OK] Select microfront framework
      “Single-SPA”
  [OK] Get git sources old PoC.
  [OK] Local execution of old PoC.
  [Run] Define the epic and histories.

## Slide 9: Plan
[OK] Get context of PoC.
[OK] Build a team.
  Front Developers : Nestor B., Andres.
  Leader Cell’s : Mario G., Rodrigo P.
  Architects : Hans S., Cesar O.
[OK] Get requirements.
[Run] Set up on WOM.
[Run] Implementation.

## Slide 10: Implementation (Jira EA-37)
  Functional Histories
    [dev] Check Availability for Fiber Public.
    [dev] FrontLabs for Microfrontends (menu, header, bar and static).
  Technical Histories
    [dev] Callable from iframe, embed and front labs.
    [Sec] Cookies many context security
    [Arq] Get anonymous token
    [DevOps] CI/CD by Microfrontend.
    [QA] Quality gates (Automatically test, best practices, libraries Wom supported).
    [Arq] External Conversational input/ouput
    [Arq] Framework Selection for microfronends

## Slide 11: Front Technology Stack
React
  Single SPA (Microfrontend Framework).
AWS
  Buckets
  Cloud Front
  API Gateway